SYSTEM ARCHITECTURE & DEVELOPMENT GUIDE

# SmritiSetu AI

AI-Based Cognitive Gaming and Memory Assistance Platform

For elderly dementia support in the North Eastern Region

Document purpose A build-ready reference defining the product architecture, user journeys, application modules, ownership boundaries, APIs, data model, security requirements, integration plan and acceptance criteria for a three-developer team.

| Workstream | Owner | Primary output |
| --- | --- | --- |
| Patient experience | Developer 1 | Offline-first Android application and cognitive games |
| Platform services | Developer 2 | Backend, database, synchronisation and personalisation |
| Care network | Developer 3 | Caregiver and healthcare-worker web dashboard |

Prepared for prototype implementation • August 2026

# 1. Product Definition

SmritiSetu AI is an offline-first support platform that helps elderly people remain connected to daily routines, familiar memories and human caregivers. It combines short cognitive activities, personal memory content, voice-guided reminders and trend monitoring. The system supports care; it does not diagnose, treat or cure dementia.

Prototype success statement An elderly patient completes culturally familiar activities and reminders offline. When connectivity returns, events synchronise securely. A caregiver sees missed critical routines and sustained changes, while a healthcare worker can review the evidence and record a human observation.

## 1.1 Primary users

| Role | Goal | Key permissions |
| --- | --- | --- |
| Patient | Complete calm activities and daily routines | Play games, acknowledge reminders, view memories, request help |
| Family caregiver | Configure and monitor one or more linked patients | Manage routines, upload memories, review trends and alerts |
| Healthcare worker | Support several assigned patients | Review longitudinal summaries, acknowledge escalations, add visit notes |
| Administrator | Operate the deployment | Manage accounts, assignments, language packs and audits |

## 1.2 Product principles

Voice-first and elderly-friendly: one main action per screen, large touch targets and minimal navigation.

Offline-first: games, local media, schedules and reminders remain available without a network.

Personal and culturally grounded: use consented family material and community-validated regional content.

Non-punitive: no countdown pressure, harsh sounds or failure language.

Human-in-the-loop: AI adjusts experience and surfaces trends; people make care and clinical decisions.

Privacy by design: explicit consent, minimal collection, role access, encryption, audit and deletion support.

# 2. End-to-End System Architecture

The solution is separated into three client/service boundaries. Developer ownership follows these boundaries, reducing overlap while preserving shared contracts.

| Layer | Components | Responsibility |
| --- | --- | --- |
| Experience | Patient Android app; caregiver dashboard; healthcare-worker portal | Accessible interaction, forms, games, visualisation and local state |
| Offline edge | SQLite; local scheduler; cached media; event queue; local adaptation | Continue essential functions without connectivity |
| API gateway | Authentication, validation, authorization, rate limits | One secure entry point for mobile and web clients |
| Domain services | Patients, schedules, games, alerts, memories, observations, sync | Business rules and consistent access control |
| Intelligence | Difficulty adaptation, trend rules, plain-language explanations | Non-diagnostic, explainable decision support |
| Data | PostgreSQL, encrypted object storage, audit log | Durable structured records and consented media |
| Delivery | Push notifications, deployment, monitoring and backups | Reliable operation and caregiver notification |

## 2.1 Main data flow

Caregiver creates the patient profile, consent, schedule and personal Memory Vault.

Backend packages the patient configuration for the registered device.

Patient app downloads configuration and cultural assets during connectivity.

Games and reminders execute locally; each action creates an immutable event.

The sync worker sends queued events in batches when connectivity returns.

Backend validates, deduplicates and stores accepted events.

Adaptation and alert rules evaluate multi-session evidence.

Dashboard receives trends or alerts; a caregiver or worker records the human response.

## 2.2 Technology baseline

| Area | Recommended technology |
| --- | --- |
| Patient app | React Native + Expo + TypeScript |
| Local persistence | Expo SQLite; secure key/value storage for tokens |
| Dashboard | Next.js + TypeScript + Tailwind CSS + Recharts |
| Backend | Node.js + Express + TypeScript |
| Database | PostgreSQL + Prisma ORM |
| Media | Firebase Storage or S3-compatible encrypted object storage |
| Notifications | Firebase Cloud Messaging; local device notifications |
| Prototype intelligence | Transparent rule engine; TensorFlow Lite deferred unless required |

# 3. Core User Journeys

## 3.1 Patient onboarding

Caregiver creates the patient and records consent.

Caregiver selects language, accessibility preferences and regional content pack.

System issues a short-lived device registration code.

Patient device is paired and downloads an offline care package.

Patient sees a photo-based profile and four-action home screen.

## 3.2 Daily patient journey

Voice greeting explains the next recommended activity.

Patient chooses Play, My Day, My Memories or Call Family.

A 2–5 minute activity records accuracy, time, hints and completion locally.

Medicine/routine notification offers Done, Remind Me Again or I Need Help.

A supportive closing message is played; no score comparison is shown.

## 3.3 Caregiver intervention journey

Repeatedly missed critical reminder creates an Important alert after synchronisation.

Caregiver opens evidence, contacts the patient and records an action note.

If unresolved or concerning, caregiver escalates to the assigned healthcare worker.

Healthcare worker reviews trends and adds a visit/follow-up observation.

## 3.4 Offline synchronisation journey

| Step | Mobile action | Server action |
| --- | --- | --- |
| 1 | Create UUID event; store as pending | — |
| 2 | Detect network and send ordered batch | Authenticate device and user |
| 3 | Retain batch until response | Validate schema and role |
| 4 | Mark accepted IDs as synced | Deduplicate by eventId + deviceId |
| 5 | Flag conflicts for review | Return accepted, rejected and conflicted items |
| 6 | Retry only unresolved events | Never silently overwrite medical schedule conflicts |

# 4. Developer 1 — Patient Mobile Application

Ownership Developer 1 owns everything the patient directly sees or uses: accessibility, games, local reminders, cached memories, offline persistence, event creation and mobile-side synchronisation.

## 4.1 Required screens

| Screen | Must contain | Acceptance condition |
| --- | --- | --- |
| Profile selection | Photo, name, language, voice prompt | Patient can enter without typing |
| Home | Play, My Day, My Memories, Call Family; sync state | Four large actions fit without scrolling |
| Game hub | Four activities and gentle recommendation | Activity begins in at most two taps |
| My Day | Chronological routines and reminder state | Works fully offline |
| My Memories | Photos, audio and familiar stories | Only consented cached assets appear |
| Call Family | Large contact photos | One tap invokes configured call |
| Help | Simple confirmation and call option | Creates high-priority local event |

## 4.2 Cognitive game requirements

| Game | Functional requirements | Recorded metrics |
| --- | --- | --- |
| Memory Match | 4/6/8 cards; cultural objects; hint; supportive feedback | Accuracy, duration, hints, attempts, difficulty |
| Routine Builder | Order 3–6 daily activities; default or home photos | Correct positions, moves, hints, completion |
| Who Is This? | Family photo; 2–4 large choices; optional familiar voice | Answer, hints, response time; never label person as forgotten |
| Memory Lane | Photo/audio/story carousel; pause and replay | Engagement duration and voluntary completion only |

## 4.3 Local application services

SQLite repository for profile, schedule, memory metadata, game sessions and sync queue.

Local notification scheduler resilient to app restarts.

Audio manager for prerecorded Assamese/English prompts and replay.

Connectivity observer and background sync worker with exponential retry.

Asset cache with file-size limits, checksums and safe deletion.

Accessibility theme: scalable type, contrast, reduced motion and large target presets.

## 4.4 Mobile completion criteria

APK installs on a target Android device.

Four games and all scheduled reminders run in airplane mode.

Restarting the app does not lose pending events.

Queued data synchronises once and does not create duplicates.

No patient screen contains diagnosis or failure language.

Loading, empty, permission-denied and sync-error states are implemented.

# 5. Developer 2 — Backend, Data and Intelligence

Ownership Developer 2 owns the system of record and all shared business rules: authentication, authorization, data model, APIs, sync, media, adaptation, alerts, audit and deployment.

## 5.1 Backend modules

| Module | Responsibilities | Key outputs |
| --- | --- | --- |
| Identity | Register/login, token lifecycle, password hashing, device pairing | Authenticated principal and role claims |
| Assignments | Link caregivers/workers to patients; enforce scope | Patient access graph |
| Patient profile | Language, accessibility, contacts, status | Care package metadata |
| Schedules | Medicine/routine CRUD, history and criticality | Versioned schedules |
| Game sessions | Ingest immutable outcomes and aggregate periods | Trend summaries |
| Sync | Batch ingest, validation, deduplication and conflicts | Per-event result list |
| Memory Vault | Signed uploads, metadata, consent and deletion | Secure media references |
| Adaptation | Compute next safe game configuration | Difficulty plus explanation |
| Alerts | Evaluate rules, assign severity and lifecycle | Actionable human-review item |
| Observations | Caregiver/worker notes and follow-ups | Attributed care record |
| Audit | Record sensitive reads and mutations | Traceable access history |

## 5.2 Intelligence rules

Increase difficulty one step only after ≥80% accuracy in three comparable completed sessions.

Reduce difficulty or increase hints after <50% accuracy in two comparable sessions.

Recommend a calm recognition activity after repeated abandonment or very short sessions.

Create a review observation only from sustained multi-day evidence; never from one poor session.

Every output stores rule version, input evidence, decision and plain-language reason.

All thresholds must be configurable and approved before a pilot.

## 5.3 API quality requirements

Publish OpenAPI/Swagger contract and mock responses before full implementation.

Validate every request; use consistent error codes and correlation IDs.

Use idempotency for sync and notification-producing operations.

Paginate lists; filter analytics by permitted patient and date range.

Store times in UTC and return ISO 8601 values with timezone-safe clients.

Provide health endpoint, structured logs, database migrations and seeded demo data.

## 5.4 Backend completion criteria

Unauthorized users cannot access an unassigned patient.

Duplicate event batches do not duplicate data or alerts.

Conflicting medicine edits are returned for human confirmation.

Alert reasons cite measurable evidence without diagnosis.

Consent withdrawal blocks future personal-media access and initiates deletion workflow.

Deployment, migration, backup and environment setup are documented.

# 6. Developer 3 — Caregiver & Healthcare Dashboard

Ownership Developer 3 owns care-network interaction: onboarding, patient configuration, routine management, personal memory setup, trend explanation, alert resolution and healthcare-worker follow-up.

## 6.1 Caregiver screens

| Screen | Required content/actions |
| --- | --- |
| Dashboard | Patient status, last activity/sync, games today, adherence and open alerts |
| Patient profile | Language, accessibility, contacts, assignments, device and consent |
| Routine manager | Create/edit/pause medicines, hydration, meals and appointments; show history |
| Memory Vault | Upload photo/audio; label person, relation, story, place, festival and consent |
| Trends | 7/30-day participation, accuracy, response time, hints, abandonment and adherence |
| Alert centre | Evidence, severity, acknowledge, contact, note, escalate and resolve |
| Settings | Notification preferences, access management and data deletion request |

## 6.2 Healthcare-worker screens

| Screen | Required content/actions |
| --- | --- |
| Assigned patients | Name, village, last activity, adherence, alerts, last visit and follow-up |
| Patient detail | Longitudinal trends, alerts, caregiver notes, visit history and consent scope |
| Visit note | Mood, communication/orientation observation, routine difficulty, concern and follow-up |
| Escalations | Review evidence, acknowledge assignment, add action and close/forward |
| Summary export | Human-readable period summary; label sources and non-diagnostic status |

## 6.3 Dashboard communication rules

Prefer plain-language observations over raw scores.

Label the origin of every note: system, caregiver, healthcare worker or clinician.

Never display a single dementia/risk score.

Use red only for urgent action, not ordinary poor performance.

Display an explicit non-diagnostic disclaimer near trend interpretations.

Provide responsive, loading, empty, offline, permission and error states.

## 6.4 Dashboard completion criteria

Caregiver can configure the entire demo patient without database editing.

Memory assets uploaded with consent become available through the API.

Charts accurately match seeded/raw sessions.

Alert acknowledgement and escalation are recorded with actor and time.

Healthcare worker sees only assigned patients and can add a visit note.

Core journeys work on desktop and mobile viewport widths.

# 7. Shared Data Model

The following entities define the minimum shared vocabulary. Developer 2 owns persistence; Developers 1 and 3 consume the agreed DTOs.

| Entity | Essential fields | Notes |
| --- | --- | --- |
| User | id, role, name, contact, status, timestamps | No patient health data in auth claims |
| PatientProfile | id, displayName, DOB/age, language, location, accessibility | Use minimum necessary personal data |
| Assignment | patientId, userId, role, activeFrom/To | Basis of authorization |
| ConsentRecord | subject, purpose, asset/category, grantedBy, time, status | Versioned and withdrawable |
| Schedule | id, patientId, type, label, dosageText, recurrence, critical, version | History retained |
| ReminderEvent | eventId, scheduleId, state, occurredAt, deviceId | Immutable |
| GameSession | eventId, gameType, difficulty, metrics, playedAt | Immutable raw evidence |
| DifficultyProfile | gameType, level, hintPolicy, reason, ruleVersion | Derived but auditable |
| MemoryAsset | id, type, objectKey, labels, consentId, checksum | Never expose raw storage path |
| Alert | id, type, severity, evidence, status, assignee, timestamps | Human-review workflow |
| Observation | authorRole, source, text, followUpAt | Never merge with diagnosis |
| Device/SyncEvent | deviceId, eventId, localVersion, sync state | Idempotency and traceability |
| AuditLog | actor, action, resource, time, correlationId | Append-only |

## 7.1 Data retention and ownership

Raw patient events and personal media require an approved retention policy before pilot deployment.

Personal media must be deletable after consent withdrawal, subject to documented legal requirements.

Derived analytics must be recomputed or removed when their source data is deleted where appropriate.

Audit records must not contain photo/audio content or unnecessary medical details.

# 8. Shared API and Integration Contracts

## 8.1 Minimum endpoints

| Area | Representative endpoints |
| --- | --- |
| Auth | POST /auth/login; POST /auth/refresh; POST /devices/pair |
| Patients | GET/POST /patients; GET/PATCH /patients/:id; assignments |
| Schedules | GET/POST /patients/:id/schedules; PATCH /schedules/:id |
| Games | POST /sync/events; GET /patients/:id/game-config; GET /patients/:id/trends |
| Memories | POST /patients/:id/memories/upload-url; POST/DELETE memory metadata |
| Alerts | GET /alerts; PATCH /alerts/:id/acknowledge¦escalate¦resolve |
| Observations | GET/POST /patients/:id/observations; GET/POST visits |
| Packages | GET /patients/:id/offline-package?version=… |

## 8.2 Game session contract

Required payload { "eventId": "uuid", "patientId": "uuid", "deviceId": "uuid", "gameType": "MEMORY_MATCH", "difficulty": 2, "accuracy": 0.75, "responseTimeSeconds": 42, "hintsUsed": 1, "completed": true, "playedAt": "ISO-8601" }

## 8.3 Sync response contract

accepted: event IDs durably stored.

duplicates: event IDs already processed successfully.

rejected: event ID, stable error code and safe explanation.

conflicts: event ID, server version, client version and required resolution action.

serverTime and nextPackageVersion for client reconciliation.

## 8.4 Integration ownership rules

| Contract | Owner | Consumers | Change rule |
| --- | --- | --- | --- |
| OpenAPI specification | Developer 2 | Developers 1 and 3 | PR plus team approval |
| Mobile event schema | Developers 1 and 2 | Backend analytics | Version field required |
| Dashboard view models | Developers 2 and 3 | Web dashboard | Backward compatible during sprint |
| Design tokens/content keys | Developers 1 and 3 | Both clients | Shared names; independent presentation |
| Seed/demo dataset | Developer 2 | All | Same patient and timestamps |

# 9. Security, Privacy and Clinical Safety

## 9.1 Security controls

TLS for all network traffic; encryption at rest for database, backups and media.

Short-lived access tokens; securely stored refresh/device credentials.

Role and assignment checks on every patient-scoped request.

Signed, expiring media access rather than public URLs.

Server-side validation, upload type/size restrictions, rate limits and secure headers.

Audit sensitive reads, exports, uploads, schedule changes and consent actions.

Secrets stored in environment/secret management; never committed to Git.

## 9.2 Consent requirements

Record who granted consent, purpose, scope, time and version.

Family photos and voices require explicit consent from the relevant subject or authorized caregiver.

Allow withdrawal and data-deletion requests through the caregiver dashboard.

Prevent a revoked asset from entering new games or offline packages.

## 9.3 Safety language

| Allowed | Not allowed |
| --- | --- |
| “Participation decreased over seven days.” | “The patient’s dementia is worsening.” |
| “Caregiver review suggested.” | “Clinical intervention is required.” |
| “Medicine reminder was acknowledged.” | “Medicine was taken.” |
| “Healthcare worker recorded an observation.” | “AI confirmed a diagnosis.” |

Non-negotiable SmritiSetu AI must not diagnose dementia, change medication, infer that medicine was consumed, or replace emergency and clinical services. Any concerning output must lead to human review.

# 10. Repository, Workflow and Integration Plan

## 10.1 Repository structure

smritisetu-mobile — patient application and local offline services.

smritisetu-backend — API, database, sync, rules and deployment.

smritisetu-dashboard — caregiver and healthcare-worker web application.

Optional smritisetu-contracts — OpenAPI file, shared schemas and demo fixtures.

## 10.2 Development standards

Use TypeScript strict mode and environment-specific configuration.

Branches: feature/module-name and fix/issue-name; use pull requests for main.

Each repository includes README, .env.example, setup, test and demo instructions.

Use stable error codes; do not make clients parse human error strings.

Add unit tests for rules and services; integration tests for the main demo journey.

Run a daily cross-module integration check using the shared seed patient.

## 10.3 Seven-day implementation sequence

| Day | Developer 1 | Developer 2 | Developer 3 |
| --- | --- | --- | --- |
| 1 | Navigation, design system, SQLite | Schema, contracts, auth skeleton | Layout, routing, mock services |
| 2 | Home, profile, local package | Patient and assignment APIs | Onboarding and patient profile |
| 3 | Memory Match, Routine Builder | Schedule and game APIs | Routine manager and overview |
| 4 | Who Is This?, Memory Lane | Adaptation and alert rules | Trends and alert centre |
| 5 | Reminders, audio, event queue | Sync and memory upload | Memory Vault and worker portal |
| 6 | Backend integration, offline test | Security, seed, deployment | Backend integration, responsive QA |
| 7 | APK and demo rehearsal | Integration fixes and monitoring | Polish, test and presentation |

## 10.4 Integration gates

Gate 1: contract freeze — auth, patient, schedule, game event, alert and sync schemas agreed.

Gate 2: mock integration — both clients operate against mock responses.

Gate 3: live integration — clients operate against deployed development backend.

Gate 4: offline recovery — airplane-mode actions sync correctly after reconnection.

Gate 5: demo rehearsal — full story completes from configuration to worker note.

# 11. Testing and Acceptance

## 11.1 Functional test matrix

| Area | Required test |
| --- | --- |
| Authentication | Invalid, expired and wrong-role access is rejected |
| Authorization | Caregiver/worker cannot access unassigned patient |
| Offline games | Complete sessions after app restart and in airplane mode |
| Reminders | Schedule, snooze, acknowledge, miss and help events persist |
| Synchronisation | Retry, duplicate batch, partial rejection and conflict |
| Adaptation | Thresholds, boundaries, insufficient evidence and explanation |
| Alerts | Create once, assign, acknowledge, escalate and resolve |
| Memory Vault | Upload validation, consent, cache and deletion |
| Dashboard | Correct charts, empty/error states and mobile layout |
| Accessibility | Large text, screen reader labels, contrast and reduced motion |
| Security | Input validation, upload restrictions, token/role checks and audit |

## 11.2 End-to-end demo acceptance

Caregiver creates Aita, selects Assamese and pairs the patient device.

Caregiver adds a critical 9:00 AM medicine reminder and uploads a consented family photo.

Patient device downloads the package and then goes offline.

Patient completes Memory Match and Who Is This?; events remain locally queued.

Patient misses the critical reminder repeatedly.

Connectivity returns; all events synchronise without duplication.

Backend produces an explainable missed-reminder alert and safe trend observation.

Caregiver acknowledges the alert and escalates it.

Healthcare worker reviews the evidence and records a follow-up note.

Audit log identifies the relevant actors and actions.

## 11.3 Definition of done for every module

Working implementation, not only UI mock-up.

Valid loading, empty, offline, unauthorized and failure states.

Documented setup and environment variables.

Tests for critical logic and one integration path.

No secrets, personal demo data or public media URLs in source control.

Reviewed against non-diagnostic language and accessibility rules.

# 12. Prototype Scope and Future Roadmap

## 12.1 Must be present in the prototype

Android patient application with four completed activities.

Assamese and English prerecorded voice guidance.

Offline SQLite, reminders, cached content and event queue.

Caregiver dashboard with patient, schedule, Memory Vault, trends and alerts.

Healthcare-worker patient list and visit notes.

Deployed backend, PostgreSQL, secure media metadata and role access.

Explainable difficulty adjustment and sustained-trend alerts.

Consent, audit and non-diagnostic messaging.

## 12.2 Explicitly deferred

Clinical diagnosis, treatment recommendation or automatic medication change.

Camera-based emotion surveillance and continuous monitoring.

Complete coverage of all NER languages and communities.

Hospital/EHR integration and formal government-system integration.

Wearable-device support and emergency-service dispatch.

Clinical efficacy claims before supervised pilot validation.

## 12.3 Future phases

| Phase | Focus | Outcome |
| --- | --- | --- |
| Prototype | One cultural/language pack; working offline care loop | Technical and usability demonstration |
| Supervised pilot | Community validation, clinician-approved measures, security review | Evidence for refinement |
| Regional scale | Modular language packs, NGO/government deployments, operations | Broader access with local authenticity |
| Clinical integration | Approved interoperability and governance | Care-team workflow support without replacing judgement |

Final team objective Build one reliable, compassionate and demonstrable care loop. A polished offline journey with explainable human follow-up is more valuable than many disconnected features.